Backyard Kiwi

Whangarei Heads Landcare Forum Predator Trapping Report

2013-2014 Season

The WHLF have carried out predator trapping for kiwi recovery at the Whangarei Heads since 2002. This report covers the period October 2013 to September 2014 but also includes some comments relating to the 2014-15 season.

1.0	Trap Coverage

The trapping network covers approximately 6000ha of the Whangarei Heads peninsula and has been in place since 2002, with fine tuning of trap locations and additional traps installed over time. This season there has been a significant increase in trap numbers with the Kiwi Coast initiative funded traps and trapping time for 72 mustelid traps in the western Mt Manaia and the northern end of the WHLF area. As of September 2014 the traps in place were:

Mustelid traps: 183 double sets of Mark 6 Fenn traps in plastic tunnels; 116 Doc 200 double sets and 19 Doc 250 single sets in boxes. 10 A24 Henry traps were in place but have since been removed as they all failed.

Cat traps: 32 SA1 Cat traps and 29 SA2 cat traps; 10 live capture cages are used as required.

In addition to these WHLF Backyard Kiwi traps the Department of Conservation Whangarei Area Office also operates traps at the Nook, Taurikura Ridge, South Manaia Walkway, and Mount Aubrey.  The Department of Conservation and Bream Head Conservation Trust (BHCT) also have a trapping programme at the Bream Head Reserve.  Trap catches from those traps are not included in tallies here.

The trapping networks of the DOC, Backyard Kiwi and BHCT complement each other and give effective coverage over the majority of the peninsula. The central ridge of Mt Manaia is an area with only limited trap coverage at present.  A controlled 1080 toxin pulse in bait stations in the winter of 2014 on Mt Manaia has addressed the low trap density there in the medium term. The recently formed Manaia Landcare Group (using the WHLF as a platform organization) is planning to put in place a trapline on the Manaia ridgeline that will address the lack of long term mustelid control there.

- Lure

Salted rabbit remains the main lure used because of its attractiveness to stoats, lasting properties, ease of distribution and storage in freezers. Bait changes are 3 weekly December to March, monthly April, May, September, October and November, and 6 weekly June to August.

Chicken eggs are used over the winter months as they are more suited to the 6 weekly trap checking period used then. Only 1 stoat was caught on egg lure.

- Predators trapped

Table 1. Summary of captures by WHLF Backyard Kiwi.

| Total captures (October to September each year) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Ferret | Stoat | Weasel | Cat | Hedgehog | Rat | Possum |  |
| 2002/2003 | 1 | 55 | 46 | 18 | 65 | 391 | NA |  |
| 2003/2004 | 4 | 22 | 21 | 22 | 52 | 319 | 24 |  |
| 2004/2005 | 1 | 30 | 17 | 38 | 95 | 403 | 285 |  |
| 2005/2006 | 0 | 26 | 13 | 29 | 82 | 357 | 191+ |  |
| 2006/2007 | 0 | 26 | 8 | 17 | 68 | 304 | 147 |  |
| 2007/2008 | 0 | 19 | 22 | 18 | 84 | 346 | 75+ |  |
| 2008/2009 | 0 | 21 | 25 | 12 | 112 | 351 | 144+ |  |
| 2009/2010 | 0 | 17 | 20 | 20 | 87 | 321 | 139+ |  |
| 2010/2011 | 1 | 24 | 27 | 15 | 86 | 338 | 109+ |  |
| 2011/2012 | 0 | 25 | 27 | 20 | 56 | 390 | 98+ |  |
| 2012/2013 | 0 | 42 | 20 | 19 | 49 | 421 | 148+ |  |
| 2013/2014 | 0 | 19 | 33 | 24 | 140 | 475 | 128+ |  |
| 2014/2015* | 0 | 3 | 1 | 6 |  |  |  |  |
| Total | 7 | 329 | 280 | 258 | 976 | 4416 | 1488+ |  |

* Interim results for 2014/2015 season up to November 2014

Comments on 2013/2014 programme by species.

Ferrets

No ferrets were caught in the 2013-14 season. Although only 1 ferret has be caught since 2004 the trapping network continues to include traps capable of catching ferrets (Mk 6 Fenn traps and Doc 250s) as ferrets are capable of killing sub-adult and adult kiwi. A single ferret can do significant damage to a kiwi population.

Stoats

After a spike of 42 stoats in the 2012-13 season catch numbers have dropped to only 19 this season. Only the 2009-10 season has had a lower tally with 17 stoats caught that year. Excluding the 55 stoats caught in our first season 12 years ago the annual average catch is 24 stoats.

Of note is the corresponding all-time high weasel catch of 33 for this season (excluding the first knock down year tally of 46). Stoats prey on weasels so that in a season with few stoats it is to be expected that there will be more weasels about.  This high catch of weasels is an indicator that trapping standards are still high even though a low number of stoats were caught.

| Table 2. | Monthly capture stoats |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Total |
| Kauri Mt | 0 | 2 | 0 | 0 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 5 |
| E. Manaia | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 3 |
| W.Manaia | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| Taurikura | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 3 |
| Nook | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| Parua Bay | 0 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 3 | 6 |
| Total | 0 | 2 | 2 | 3 | 3 | 3 | 1 | 1 | 0 | 1 | 0 | 3 | 19 |

See section 4.0 of this report for discussion on trap shy stoats within long running trapping systems and use of secondary poisoning as a control method for these animals.

Weasels

As discussed above the weasel captures of 33 were well up on the average catch tally of 21 of the past 11 seasons and the highest catch since 46 stoats were caught 12 years ago.

| Table 3. | Monthly capture weasels |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Total |
| Kauri Mt | 0 | 2 | 1 | 1 | 0 | 0 | 1 | 0 | 1 | 0 | 1 | 1 | 8 |
| E. Manaia | 0 | 0 | 0 | 1 | 0 | 0 | 2 | 1 | 1 | 0 | 1 | 0 | 6 |
| W. Manaia | 0 | 0 | 0 | 2 | 0 | 0 | 1 | 0 | 0 | 2 | 0 | 0 | 5 |
| Taurikura | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 1 |
| Nook | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 1 | 0 | 2 |
| Parua Bay | 0 | 1 | 3 | 0 | 2 | 2 | 2 | 0 | 0 | 0 | 0 | 1 | 11 |
| Total | 0 | 3 | 4 | 4 | 2 | 3 | 6 | 2 | 2 | 2 | 3 | 2 | 33 |

Cats

Cat captures were 24 this season, close to the average of 21 of the past 12 seasons and well down from the peak of 38 for the 2004-05 season.  As SA1 traps are no longer available SA2 cat traps are also being used now when new traps are required.

| Table 4. | Monthly capture cats |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Total |
| Kauri Mt | 0 | 0 | 0 | 1 | 0 | 1 | 2 | 0 | 1 | 0 | 1 | 0 | 6 |
| E. Manaia | 0 | 0 | 0 | 0 | 3 | 1 | 0 | 0 | 1 | 0 | 0 | 0 | 5 |
| W. Manaia | 0 | 0 | 0 | 1 | 1 | 0 | 1 | 1 | 2 | 0 | 0 | 0 | 6 |
| Taurikura | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Nook | 1 | 0 | 0 | 2 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 6 |
| Parua Bay | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| Total | 1 | 0 | 0 | 4 | 6 | 2 | 2 | 2 | 4 | 0 | 1 | 0 | 24 |

# Rats

Recorded rat catches in the predator traps totalled 475, our highest recorded catch and is 30% above our average catch of 368. The seasonal catches range from a low of 304 in 2006-07 to a previous high of 421 in 2012-13.  The low stoat numbers this season may have been a factor with the increased rat population.

30 Norway rats were identified out of the total (approximately 6%) although many of the trappers do not distinguish between rat species on their records.

In addition to these rat catches individual projects within the WHLF project area carry out targeted rat control using appropriate toxins. The efforts of those individual groups vary from year to year and the results for those projects are not included in this report.

Possums

Again in addition to the 125 possums caught in the predator traps (mainly the SA cat traps) possum control projects have been continued by individual Landcare projects within the Whangarei Heads Landcare Forum with significant catch results. The improved forest health and drastically reduced road kill numbers of possums at the Whangarei Heads indicate that the possum population has been significantly reduced over the past decade.

Because of concern that no future possum control was planned by DOC in the Mt Manaia reserve the WHLF, through Manaia Landcare, initiated a joint effort with DOC, NRC, Ngati Wai Trust Board and the Kiwi Coast that carried out a controlled pulse of 1080 toxin in the bait station network at Manaia over the winter of 2014. This operation was highly successful, for the detailed monitoring results see http://www.backyardkiwi.org.nz/manaia-landcare/page-4.

Hedgehogs

This season’s hedgehog catch of 140 is a huge increase from the previous season’s catch of only 49 and reverses the downward trend in catch numbers that had occurred since the previous high of 112 hedgehogs in the 2008-09 season. Hedgehogs have a much smaller home range than the other predators that the trap network is designed to control so the hedgehog population will remain significant under the current trapping programme.

- Possible trap/lure shy predators

DOC work monitoring kiwi chick survival rates at the Whangarei Kiwi Sanctuary indicated that over time chick survival rates drop despite an ongoing long term trapping programme. This is thought to be due to the generation of some trap/lure shy stoats and emphasises the importance of the attention to detail needed when setting traps including the removal of any old salted rabbit lure from the area completely.

DOC trials have shown that by using secondary poisoning it is possible to remove the trap shy stoats.  We were fortunate at the Whangarei Heads that DOC carried out a 1080 possum control operation using land based bait-stations at Mt Manaia reserve in 2010.  As stated above WHLF initiated a joint effort for another controlled pulse of 1080 in bait stations for the winter of 2014 which will have reduced the number of trap shy predators in the area.

Previously the use of the toxin Brodifacoum (trade name “Pest Off”) has been avoided by the Landcare groups that are part of the WHLF because of the risk of secondary poisoning of non target species, such as kiwi.  Now in appropriate areas we are using a controlled pulse of Brodifacoum every 3 or 4 years to gain the benefits of secondary poisoning of trap shy stoats and cats while limiting the risk of secondary poisoning to non target species.

A controlled pulse of “Pest Off” possum toxin in bait stations was carried out during the spring of 2013 on the private land to the east of the Manaia reserve. This operation will have reduced the number of trap shy predators in the area through secondary poisoning as well as providing some possum and rat control.

- Community operated traps

The majority of the trapping is carried out by a professional trapper (81% of traps covered). The other traps are serviced by a hard core of community trappers who are well skilled and persistent in their trapping efforts.  Thanks must go to these trappers for their dedicated work. Co-ordination of the community trappers by the WHLF trapper was carried out by telephone contacts and site visits to supply bait, carry out trap maintenance, collect records and audit trap setting. The details of ongoing captures and timely reminders for trap maintenance etc were also communicated through the WHLF Backyard Kiwi project manager’s monthly report and emails.

- Funding

In July 2011 the WHLF and the Bream Head Conservation Trust (BHCT) signed a “Community Pest Control Area Management Plan” for kiwi predator control with the Northland Regional Council.  This CPCA Plan covers a five year period and it is fantastic to have the NRC’s support for this extended period.  This funding has given medium term security for the work needed to maintain and increase the huge gains in kiwi recovery achieved at the Whangarei Heads. Thanks in particular to Don McKenzie (NRC Biosecurity Senior Programme Manager) and Kane McElrea (NRC Biosecurity Officer) for their support and advice.  The CPCA funding will finish in June 2016 and the WHLF is investigating long term sustainable funding options for the Backyard Kiwi trapping and monitoring programme.

For the July 2013 - June 2015 period funding from the Kiwi Coast initiative has enabled an expansion of trapping in the Parua Bay, Lamb Road, Campbell Road areas and also an upgrade of the trapping network in McLeod Bay. Thanks to Ngaire Tyson of the NZ Landcare Trust for co-coordinating the Kiwi Coast project.

- The Program’s Future

A new toxin and re-setting traps have been under development for stoat control in NZ for some time. The toxin (PAPP) for the direct poisoning of predators has been registered for use. The use of PAPP has been considered and discounted at present due to the onerous need to notify individuals within 3 km of the treatment area and the labour intensive bait setting requirements. The only commercially available re-setting stoat trap is the Good Nature A24. 10 of these traps were purchased in 2012 and field trialed at the Whangarei Heads and have caught no stoats. All 10 of the Good Nature traps have had mechanical failures. Until an effective long life stoat lure is developed and these traps have become mechanically reliable they are unlikely to be effective.

Traditional trapping remains the main tool for predator control at the Whangarei Heads. Ongoing trap maintenance and fine tuning of trap positions will continue to be carried out along with the logistical and motivational support of community trappers to maintain the trapping regime and low mustelid numbers.

The combination of an extensive trapping network and a controlled 1080/ Brodifacoum pulse should be leading to a good kiwi chick survival in our area.  This is supported by a number of chicks that have survived to be in excess of 1000g in weight turning up as mates for radio transmittered adults that we monitor or being handed in dead by locals from dog or road kill.

Good chick survival has also been shown by the increasing kiwi call counts for the previous 8 seasons– (2.4 calls/hr/station 2007 to 7.1 calls/hr/station 2014).

The success of kiwi recovery at the Whangarei Heads not only depends on an effective predator trapping programme but is also reliant on ongoing community engagement to ensure effective dog control occurs.  The WHLF Backyard Kiwi work is crucial to this community engagement and has resulted in much improved dog control by Whangarei Heads locals and in turn a huge reduction in kiwi kills by dogs.

Todd Hamilton

Backyard Kiwi Project Manager

Whangarei Heads Landcare Forum

M 021 1145 385

E   hamiltont@maxnet.co.nz

W www.backyardkiwi.org.nz